## Slide 1: LYNX TameFlow Implementation Choices
Workdocument

## Slide 2: LYNX and LYNX TameFlow
Projects with stages, phases and tasks
Portfolio / Multi Project
Scenario Planning
Workpackages with Cards e.g. subtasks, user-stories
Card
Multi-project resource management
Skills, profiles, resources, teams, team members

## Slide 3: Project Workflows Network Logic building a Critical Chain or Shortest Path
START
Concept
Integration
Hardware
Buffer
Software

## Slide 4: Project Workflows Normal tasks and Workpackages (bundle of “cards”)
START
Normal
Normal
Normal
Buffer
Workpackage
Bundle of Cards
Worpackage with a bundle of cards
Level 1
Level 2

## Slide 5: Applications of LYNX TameFlow Projects and Services Workflows
Project Workflows
Services Workflows (or “Non-project work”)
Due Date Performance
Service Level Performance (SLA)

## Slide 6: Scope Implementation Choices (1) Workpackage Identification
Identify which parts of the project or type of work will be managed as “Workpackages”
  List examples here
  …
In which type of Workflows are applicable?:
  Workpackages within Project Workflow
  Workpackages within Services Workflow

## Slide 7: Scope Implementation Choices (2) For Workpackages and Cards
Which Card Types?
Which fields?
  Status (workflow)
  Size
  Other?
Configure your LYNX TameFlow Taskboard
  Which Stream(s)?
  Which Board(s)
Prepare for getting Cards done
  Standard Skill or Team Skill
  Routing and Filtering of Cards

## Slide 8: Resources
Section: Get Started with LYNX TameFlow:
https://support.a-dato.com/hc/en-us/sections/360003735037-Make-a-jumpstart-with-LYNX-TameFlow
  Make a jumpstart with LYNX TameFlow
  Get Started with LYNX TameFlow
  Get Cards done with the LYNX TameFlow Taskboard or Cards View
  Try some TameFlow Kanban Features
  Try TameFlow Buffer Management
  Get started with a Team Skill
Card Configuration Templates:
https://support.a-dato.com/hc/en-us/articles/360039475533-LYNX-TameFlow-Card-Type-Configuration-Templates#DownloadadetailedOverviewofCardTypeconfigurationoptionsbelow!

## Slide 9: Determine your Card Types and their fields
The following Card Types will be used e.g.:
  Subtask
  User Story
  Other?
Specify the Card Fields:
  Status (workflow) = Mandatory
  Size and its unit of measure = Mandatory
  Other fields
Describe use and process flow
  Which type of work (workpackages)?

## Slide 10: Some Examples (1)

## Slide 11: Some Examples (2)

## Slide 12: Describe Card Type “X”:
Card Fields
  Status (workflow)
  Size and its unit of measure:
    Timespan: Hours
    Units: Points, DD (Developer Days) etc.
  Other fields
Default values to be considered
Card Buffer Management: Yes/No
  Due Date Field
  Type of Buffer Management

## Slide 13: Describe Card Type “Y”:

## Slide 14: Define Stream(s) + Board
Minimum is one Stream/Board Combination
  Stream configuration
  Board configuration
Stream Configuration:
  ..
Board Configuration:
  Any handover points in the workflow (select “wait”)

## Slide 15: Workpackage “Resource Requirements” Use Standard Skill or Team Skill
Options:
  Standard Skills
    Virtual
    Normal
  Team Skill
Pro’s and Con’s:
  ……